**Project Timeline**

Phase One: Homepage, Track My Kayak, Lake Finder, River Finder

Phase Two: Kayak Quiz, Beginner’s Guide, Packing List, Safety Tips

Phase Three: Add a way for viewers to contribute their input - such as photos, reviews of different rivers/lakes, etc... and a way to upload current conditions of rivers/lakes

Phase One Breakdown:

1. Design Header
   1. Header will include an image in the background, with the text over it “Kayak Fanatic”.
   2. Under this “logo” will be the buttons to different pages: Home, Track My Kayak, Find a Lake, Find a River, Kayak Quiz, Beginner’s Guide, Packing List, Safety Types
   3. To the left of the “logo” will be a hamburger dropdown, with links to each page.
2. Design Homepage
   1. Header on top
   2. Picture slideshow or video
   3. Summary of Site
   4. At bottom of page, either include kayak photos or Instagram/Twitter/Facebook feeds with kayak hashtags
3. Track My Kayak
   1. Determine how to track (using Geo-location or Google Maps?)
   2. Create buttons to start/pause/end tracking
   3. Track duration, total distance, average pace
   4. Include a map showing journey
4. Lake Finder
   1. Research how to search for lakes by city/zip (Google Maps?)
   2. Space to enter city and state or zip code
   3. “Search All” button
   4. “Filters” button
   5. Create list of filters, and add buttons for each
   6. Choose background image of lake
5. River Finder
   1. Research how to search for Rivers by city/zip (Google Maps?)
   2. Space to enter city and state or zip code
   3. “Search All” button
   4. “Filters” button
   5. Create list of filters, and add buttons for each
   6. Choose background image of river